
LADOCK PARISH COUNCIL

TENDERS ARE INVITGED FOR THE TRIMMING AND CLEARING OF THE parish paths.

[bookmark: _GoBack]The work is to be begun as soon as possible and finished by the end of August 2017.  Footpaths should be cleared to a width of 1.5m, height 2m and bridleways to a width of 2.5m, height 3.5m wherever possible.  Contractors should have adequate insurance.
All tenders in writing please by 8 April 2017 to the Ladock Parish Council Clerk, Miss Kathryn Lutey, Nankilly Water, Ladock, Truro, TR2 4PS.  E-mail klutey@btinternet.com.  Tel 01726 884408.
A map showing locations of paths is available for inspection from the above.

BRIDLEWAY/FOOTPATH 1 – Trethurffe Manor to Grampound Road.  Trim north side of lane only (left side) to first gate.  Stiles to be cut twice.
PATH 2 – Bramble Cottage to Nankilly Farm.  Part requires 2 cuts.
PATH 3 – Rosehill to Forgue.  Part requires 2 cuts.
PATH 5 – Nansough Mill to Tregear.  Trim as necessary.
PATH 6 – Parish boundary NE of Trewaters to parish boundary N of Hendra Wood.  Trim as necessary.
PATH 7 – B3275 in Ladock to Rosehill.   Cut twice.  Cut well back.
BYWAY 9 – Silver Valley to road N of Trendeal.  Trim as necessary including low branches.  Wooded section requires 2 cuts.
FOOTPATH 10 – West Gate to Kendall Green (Church path).  Cut at least twice.
BRIDLEWAY 12 – From B3275 up Lower Hewas Lane to lane E of Little Hewas.  Trim out all gates.  Trim low branches.  Cut stiles.
FOOTPATH 13 – From N of Scarcewater to parish boundary.  Cut as required.
BRIDLEWAY 14 – From B3275 tp parish boundary E of Great Hewas.  Cut as required.  
BRIDLEWAY 15 – Cregan Gate/Iron Mine to Trethurffe Hills.  Cut as required including low branches.
BRIDLEWAY 16 (MUDDY LANE) – Iron Mine to Grampound Road-Scarcewater road.  Cut twice.
FOOTPATH 17 – Grampound Road railway bridge to Resparveth.  Trim as required up to and including first stile (parish boundary).
FOOTPATH 18 – From Trewince Farm (end of footpath1) to Probus boundary.  Cut as required.
FOOTPATH 19 – Milay Lane to Ladock Church.  Trim as required and cut out stiles.  Field requires 2 cuts.
BRIDLEWAY 20 – Besigga (B3275 to Gunnamanning) to Trendeal.  Cut out well including low branches and cut back well around hunting gates.
FOOTPATH 21 – Penhale to road between Nansough Cottage and Hillhead.  Trim as required and cut 3 stiles
.FOOTPATH 22 – Downgate to Fentonladock.  Trim out stile by Downgate.
FOOTPATH 23 – Trenowth to Bennallack Cottages.  Trim where necessary.
FOOTPATH 24 – Southlands (Footpath 13) to parish boundary.  Part requires 2 cuts.
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